Week 2 — Complete Roadmap

Building & Benchmarking an Agentic LLM System

|  | Week 2 Goal Build a ReAct-style LLM agent that can reason about diabetes risk using the same PIMA dataset Run the EXACT same evaluation metrics as Week 1 (accuracy, sensitivity, AUC, calibration, consistency) Compare the agentic AI system side-by-side with your 3 baselines Document the unique trade-offs: LLMs have reasoning ability but lower decision consistency |
| --- | --- |

# Part 1: Get Free LLM API Access

You need an LLM API to build the agentic system. Here are your two best FREE options:

## Option 1: Anthropic Claude API (Recommended)

| 1 | Sign up for Claude API Go to console.anthropic.com and create a free account (no credit card needed for trial credits) |
| --- | --- |

| 2 | Get $5 free credits New accounts get $5 free API credits — enough for ~250,000 tokens (plenty for your project) |
| --- | --- |

| 3 | Generate API key In the console: Settings → API Keys → Create Key. Copy it immediately (you won't see it again) |
| --- | --- |

| 4 | Test it works Run the test code below to verify your API key is active |
| --- | --- |

Test your Claude API key:

pip install anthropic # test_claude.py import anthropic client = anthropic.Anthropic(api_key='YOUR_API_KEY_HERE') message = client.messages.create( model='claude-sonnet-4-20250514', max_tokens=100, messages=[{'role': 'user', 'content': 'Hello!'}] ) print(message.content[0].text) # Should print Claude's response

## Option 2: OpenAI API (Alternative)

| 1 | Sign up for OpenAI Go to platform.openai.com and create an account |
| --- | --- |

| 2 | Add $5 credit You need to add a credit card and load $5 (they don't offer free tier anymore, but $5 is enough) |
| --- | --- |

| 3 | Generate API key API Keys → Create new secret key → Copy it |
| --- | --- |

| 4 | Test it works Run the test code below |
| --- | --- |

Test your OpenAI API key:

pip install openai # test_openai.py from openai import OpenAI client = OpenAI(api_key='YOUR_API_KEY_HERE') response = client.chat.completions.create( model='gpt-4o-mini', messages=[{'role': 'user', 'content': 'Hello!'}] ) print(response.choices[0].message.content)

|  | Which One Should You Choose? Claude (Recommended): $5 free, no credit card, better at reasoning tasks, newer models OpenAI: Requires credit card, but GPT-4o-mini is very cheap (~$0.15 per 1M tokens) For this project, either works fine. Claude is easier to get started with (no payment needed). |
| --- | --- |

# Part 2: Week 2 Day-by-Day Plan

## Days 8-9: Design the LLM Agent

Build a ReAct-style agent that can:

- Read a patient's clinical features (glucose, BMI, age, etc.)

- Reason step-by-step about diabetes risk factors

- Call a 'lookup tool' to check clinical thresholds (e.g., is BMI > 30?)

- Output a final prediction (Diabetic / Non-Diabetic) with confidence

What is ReAct prompting?

ReAct = Reasoning + Acting. The LLM follows a loop: Observe → Think → Act → Output. It doesn't just predict — it explains its reasoning and can use external tools.

|  | You Will Build A Python script that sends patient data to the LLM API A system prompt that defines the ReAct reasoning loop A simple 'tool' the LLM can call (e.g., check if glucose > 140) Code to parse the LLM's response and extract the final prediction |
| --- | --- |

## Days 10-11: Run the Agent on 50-100 Patients

- Load your clean PIMA dataset (you already have this from Week 1)

- Select 50-100 random patients from the test set

- For each patient: convert features to natural language → send to LLM → get prediction

- Log every prediction + the LLM's reasoning chain + time taken

Example patient input to LLM:

Patient Profile: - Pregnancies: 6 - Glucose: 148 mg/dL - Blood Pressure: 72 mmHg - BMI: 33.6 - Age: 50 years Question: Is this patient at risk for diabetes? Think step-by-step and provide your final prediction.

## Days 12-13: Compute All Metrics

Run the EXACT same evaluation as Week 1:

- Accuracy, Precision, Recall (Sensitivity), Specificity, F1-Score, AUC-ROC

- Confusion matrix → count False Negatives (missed diabetics) and False Positives

- Compare side-by-side with Rule-Based, Logistic Regression, Random Forest

|  | Expected Results LLM accuracy will likely be between 65-80% (competitive but not dominant) LLM reasoning will be highly interpretable (unlike Random Forest) LLM will be NON-deterministic — running the same patient 3× may give different answers |
| --- | --- |

## Day 14: Decision Consistency Test

This is your KEY RESEARCH FINDING:

- Take 20 patients

- Run them through the LLM agent 3 times each

- Measure: how often does the LLM give the SAME answer for the same input?

- Week 1 baseline: 100% (all deterministic models)

- LLM result: expect 70-90% (due to temperature sampling)

|  | Why This Matters for Your Paper This consistency gap is the core trade-off of agentic AI in clinical settings LLMs are powerful reasoners but unreliable in ways traditional ML is not Your paper will be one of the first to quantify this gap empirically This is publishable, novel research |
| --- | --- |

# Part 3: What You'll Deliver

At the end of Week 2, you will have:

- A working LLM-based diabetes prediction agent

- Complete metrics for 4 systems (Rule-Based, LR, RF, LLM Agent)

- A side-by-side comparison table ready for your paper

- Evidence of the consistency-performance trade-off unique to agentic AI

|  | Final Deliverable One master Word document with all 4 systems compared All charts and tables publication-ready Discussion section analyzing the trade-offs Conclusion on when agentic AI is appropriate for clinical use |
| --- | --- |

# Next Steps — Right Now

| 1 | Get API Access Sign up for Claude API (console.anthropic.com) → Get your $5 free credits → Generate API key |
| --- | --- |

| 2 | Test Your API Key Run the test script above to confirm it works |
| --- | --- |

| 3 | Tell Me You're Ready Once your API is working, come back and I'll give you the complete Week 2 code (agent + evaluation script) |
| --- | --- |

|  | Estimated Time & Cost API setup: 10 minutes Week 2 coding + running: 10-15 hours total API cost: $1-3 (well within free credits) You'll have complete results in 3-4 days of focused work |
| --- | --- |